**MEETING MINUTES: SUMO DIGITAL GROUP PROJECT**

Date of Meeting : 20/03/2019

Time of Meeting : 10.00

Attendees:- Brad Pablo, Giles Margerum, Nick Bowen

Apologies from:- Ben Carter

**Item One:- Postmortem of previous week**

What went well : The team has managed to finish the tasks needed to progress with the game. The team discussed the feedback given from the presentation to be applied in the game.

What went badly :

Brad’s tasks were incomplete and would be backlogged for this week. Apparently Brad and Ben’s tasks are not being logged in accordance leaving the total done work by two showing not recorded. This is due to failing to log work properly.

Feedback Recieved : Logging work properly on Jira

Individual work completed:-

**Ben Carter-** Player to be able to jump off spikes and bullets. Player reaching the door transition to another level.

**Brad Pablo-** Projectile art (regular and bouncing bullets) and death animation for character were incomplete and would be backlogged for the next sprint.

**Giles Margerum-** Recreating shield art and running animation for character. Exiting room animation. Researching new styles of our game.

**Nicholas Bowen-** Created ground and wall tiles to our new art style. Perfected the wall tiles. Found a list of sounds for the game. Remade the first 3 levels using the new tile maps and art style.

Item 2:- The overall aim of this weeks sprint is to create fluid gameplay and finish adding the crucial artwork to the game.

Tasks for the current week:-

You need to be absolutely clear as a team that individual participants understand the tasks they are being asked to complete and have estimated how long it will take them to finish. No more than 6 hours per person per week, 3 hours in lab based work and 3 remotely delivered.

**Ben Carter**- Implement moving enemies

**Brad Pablo**- Continue working on walking and death animations and projectile art

**Giles Margerum**- Research level design and generating 3 levels

**Nicholas Bowen**- Implement health and UI Design

(These tasks to be uploaded and tracked on JIRA)

Item 3:- Any Other Business.

NA

Meeting Ended :- 10.30

Minute Taker:- Brad Pablo