**MEETING MINUTES: SUMO DIGITAL GROUP PROJECT**

Date of Meeting : 06/03/2019

Time of Meeting : 10.00

Attendees:- Ben carter, Brad Pablo, Giles Margerum, Nick Bowen

Apologies from:- N/A

**Item One:- Postmortem of previous week**

What went well : The group was able to complete most of the tasks given last week and were added accordingly in Unity. Flipbook (running animation) has been implemented in the game. The designers were also able to generate level and obstacle ideas whilst the programmer was in charge of implementing the assets.

What went badly : Nick’s task was unfortunately left incomplete and would be backlogged to be finished for the next week.

Feedback Recieved : Having shown the levels and mechanics to Rob, he suggests that “ To make sure all the mechanics have a purpose- give a reason for the mechanics available in the game. Allowing the players to have a choice in terms of action.”

Individual work completed:-

**Ben Carter-** Implemented moving enemies   
**Brad Pablo-** Completed the walking and death animation. Uploaded the projectile art to be implemented in the game.  
**Giles Margerum-** Research level design and generated 3 levels  
**Nicholas Bowen-** Implemented a health bar in the game.

Item 2:- The overall aim of this weeks sprint is to create fluid gameplay and finish adding the crucial artwork to the game.

Tasks for the current week:-

You need to be absolutely clear as a team that individual participants understand the tasks they are being asked to complete and have estimated how long it will take them to finish. No more than 6 hours per person per week, 3 hours in lab based work and 3 remotely delivered.

**Ben Carter-** Tidy up levels in Unity, Implement death and jumping animation and implement projectile assets  
**Brad Pablo-** Generate 2/3 Main Menu mood boards, Design a Main Menu for the game  
**Giles Margerum-** Fix levels in Unity and voice over for the video gameplay  
**Nicholas Bowen-** Fix level 7’s layout in Unity and continue working on the UI design

(These tasks to be uploaded and tracked on JIRA)

Item 3:- Any Other Business.

N/A

Meeting Ended :- 10.30

Minute Taker:- Brad Pablo