**MEETING MINUTES: SUMO DIGITAL GROUP PROJECT**

Date of Meeting : 27/02/2019

Time of Meeting : 09:37

Attendees:- Ben carter, Brad Pablo, Giles margerum, Nick bowen

Apologies from:- N/A

**Item One:- Postmortem of previous week**

What went well : Tasks all completed early and up to the standard for the game with matching themes for the player character, tilemap and the ui designs. The game was remade for controller to meet the progress that was made with keyboard and mouse.

What went badly : The sprint was closed early meaning group members couldn’t check if their tasks were moved back or not.

Feedback Recieved : N/A

Individual work completed:-

**Ben Carter-** Player and shield movements with the use of console controller and implementing HP for the character and enemies.  
**Brad Pablo-** Creating 2/3 level platform mood boards regarding to the chosen theme, a mood board of possible projectile designs and designing rough level platform concepts for the game.  
**Giles Margerum-** Designing rough concepts for the character and creating 2/3 mood boards for the character regarding to the chosen theme.  
**Nicholas Bowen-** Designing rough UI concepts for the game and creating 2/3 UI mood boards.

Item 2:- Implement current art assets and prepare for next weeks presentation

Tasks for the current week:-

You need to be absolutely clear as a team that individual participants understand the tasks they are being asked to complete and have estimated how long it will take them to finish. No more than 6 hours per person per week, 3 hours in lab based work and 3 remotely delivered.

**Ben Carter-** Create presentation slides and add the art assets into the game.

**Brad Pablo-** Create presentation slides and create the platforms into a sprite sheet

**Giles Margerum-** Create presentation slides and create the finalised character design idea

**Nicholas Bowen-** Create presentation slides and create the finalised background for the game.

(These tasks to be uploaded and tracked on JIRA)

Item 3:- Any Other Business.

Meeting Ended :-

Minute Taker:-